## Slide 1
Migrating Legacy Services to a Cloud-Native Architecture
A Case Study on Outsight Cloud
Candidate: Giovanni Russo
Supervisors: Prof. F. G. Risso, Prof. A. Ksentini
Company: K. Rutten, A. Kostrygin | A.Y. 2025-2026

## Slide 2: Context and Problem
Outsight Cloud is a production platform managing LiDAR-related workflows, simulations, organizations, sites and assets.
The legacy platform enabled fast early delivery, but progressively accumulated architectural strain as usage and integrations grew:
Deployed on DigitalOcean VMs, orchestrated only by Docker Compose
Airtable used as the primary operational database, deeply embedded in workflows
No fully relational data model, limiting consistency guarantees
Manual operational procedures, increasing effort and risk of error
ENGINEERING GOAL
Regain explicit ownership of core data and infrastructure through a controlled, incremental migration to a cloud-native AWS architecture.

## Slide 3: The Legacy Baseline (As-Is)
A containerized stack built for rapid iteration, combining self-managed VMs with multiple external service dependencies.
Vue 3 SPA frontend + Node.js / Express backend API
Redis for sessions and temporary state
Traefik reverse proxy for HTTPS and routing
Airtable as primary datastore + workflow hub
S3-compatible object storage for simulation files
Docker Compose on DigitalOcean Droplets
Browser
Vue 3 SPA
↓
Traefik
HTTPS : 443
↓
App containers
OWS_APP / OWS_API
↓
Airtable
Primary DB

## Slide 4: Limitations of the Legacy System
Why Airtable + VM hosting no longer scaled with the product:
Data modeling
Linked records and lookups instead of relational constraints; consistency pushed into application code.
Relational limits
No advanced joins, indexing or transactions; growing app-side logic to compensate.
Operational inefficiency
Manual onboarding and account management; slow, error-prone, hard to scale.
Scalability & coupling
Airtable became a critical dependency; VM stack harder to scale and maintain.
Cost pressure
7 Airtable editor licences at EUR 294 / month, with cost hard to control as usage grew.
Technical debt
Vendor-specific concepts embedded in business logic reduced architectural flexibility.

## Slide 5: Migration Goals and Success Criteria
The strategy was framed by explicit goals before any technology was chosen.
1
No disruptive cutover Staged rollout, rollback readiness and validation of critical flows before switchover.
2
Reduce legacy coupling Cut dependency on Airtable-specific workflows and platform integrations.
3
Regain ownership Own the data model and infrastructure via IaC and PostgreSQL.
4
Lower operating cost Replace SaaS + self-managed infra with managed cloud services.
5
Environment governance Separate dev and prod; reproducible, traceable infrastructure.
6
Long-term evolvability A scalable, maintainable foundation for future growth.

## Slide 6: Decision Framework: Choosing AWS
Cloud providers were scored against technical, operational and economic criteria.
Criterion
AWS
Azure
GCP
On-prem
Managed services fit
High
Medium
Medium
Low
IaC & automation
High
Medium
Medium
Low
Operational complexity
Low-Med
Medium
Medium
High
Ecosystem maturity
Very high
High
High
Variable
Continuity w/ baseline
High
Med-low
Med-low
Low
Selected: AWS → Mature managed services, strong Terraform support and alignment with the company's cloudification path.

## Slide 7: Container Runtime: Kubernetes vs ECS Fargate
Kubernetes
Powerful orchestration: scaling, failover, service discovery, rollouts
Requires cluster administration expertise
Networking, upgrades, monitoring, capacity & security overhead
Complexity not justified at Outsight Cloud's current scale
Amazon ECS Fargate ✓
Serverless containers: no worker nodes to manage
Native ALB, CloudWatch, IAM and Auto Scaling integration
Keeps the existing Docker packaging model
Best balance of scalability and operational simplicity

## Slide 8: Target Architecture (To-Be)
A layered AWS cloud-native design, left-to-right request flow.
Browser
Client
→
CloudFront
CDN . TLS
→
ALB
Routing
→
ECS Fargate
Vue + Node API
MANAGED SERVICES LAYER
PostgreSQL
Primary DB
Redis
Cache
Amazon S3
File storage
Cognito
Auth
SES
Email
SNS
Notifications

## Slide 9: Incremental Migration Execution
Cloud infrastructure
Provision AWS: VPC, ECS Fargate, ALB, ACM.
1
→
Reproducible IaC
Formalize provisioning with Terraform; dev isolated from prod.
2
→
Data migration
Replicate Airtable to PostgreSQL with schema mapping.
3
→
Validation & cutover
Dual-backend checks and consistency reports before switchover.
4
Result: infrastructure readiness, provisioning reproducibility, data correctness and application behavior validated as separate workstreams — no single high-risk cutover.

## Slide 10: Infrastructure as Code & Validation
Terraform became the primary infrastructure control layer — declarative, versioned and reviewable.
Write / Plan / Apply workflow: changes reviewed before execution
State management enables drift detection and predictable updates
AWS provider manages ECS, ALB, Route 53, ACM, VPC and S3
Dev and prod environments governed separately
Data migration became a repeatable, verifiable workflow:
Replicate Airtable to PostgreSQL
Validate consistency via machine-readable reports
Verify correctness at each checkpoint before cutover
Simplified ECS Fargate service (Terraform / HCL)
resource "aws_ecs_service" "backend" {
name = "outsight-backend"
cluster = aws_ecs_cluster.main.id
launch_type = "FARGATE"
desired_count = 1
network_configuration {
subnets = aws_subnet.public[*].id
assign_public_ip = true
}
}

## Slide 11: Results: Cost and Total Cost of Ownership
Monthly infrastructure spend, Legacy vs AWS.
EUR 466
Legacy / month
EUR 231
AWS / month
-50%
Direct infra cost
Largest savings by category (EUR / month)
Database / SaaS
Airtable → RDS
EUR 294
EUR 48
Compute
Droplets → ECS Fargate
EUR 102
EUR 59
Storage
Spaces → S3
EUR 70
EUR 8

## Slide 12: Results: Latency and Operational Effort
HTTP benchmark (N = 100 / environment) and recurring operational effort.
-38%
Mean TTFB
81 vs 131 ms
-89%
DNS / TCP
anycast + CDN
-48%
TLS handshake
TLS 1.3 resumption
Recurring operational effort (engineering hours / month)
Legacy
13-20 h
~ EUR 1,320 / mo
AWS
1.5-2 h
~ EUR 140 / mo
Saved
~ EUR 1,180
engineering / mo

## Slide 13: Conclusions and Future Work
Key outcomes
Structural cost saving driven by replacing Airtable with RDS
~38% lower end-to-end latency with a tighter distribution
Managed services sharply cut undifferentiated operational effort
Terraform delivered reproducible, auditable infrastructure
Incremental design minimized migration risk and disruption
Future work
Benchmark authenticated APIs and DB-intensive workflows
Load and scalability testing under concurrent demand
Deepen IAM standardization and observability
TOTAL ESTIMATED SAVING
~ EUR 1,415
per month
≈ EUR 17,000 / year